# UCISA Benefits Group

# Project Level Artefacts

Note: Templates should be created to reflect the particular organisation’s practices

## Benefits Management Strategy

According to APMG, typical contents include:

- Scope and explanation of which areas of the business will be covered by benefits management and realisation activity

- Measurement methods and processes that will be used to monitor and assess the realisation of the benefits (including the level of granularity to be applied to the Benefits Realisation Plan)

- A description of the functions, roles, accountabilities and responsibilities for benefit planning and realisation, aligned with the programme’s organisational structure

- Priorities for the project in terms of benefit types to be sought (for example financial – cashable) to inform the filtering and prioritisation process

- Processes to ensure that benefits are not double counted and that cumulative benefits are achievable

- The relationships between capabilities and the benefits

- Clarity, if necessary, as to opportunities to be managed in relationship to benefit risk management

- The relationship with other project information

- Categories to be used by the project or inherited from a programme or portfolio

- Any organisational-specific information or headings that should be included in the benefit profiles

- Tools, systems and sources of information that be used to enable measurement

- Critical success factors against which the effectiveness of benefits management should be measured

- Clarification of benefits-related terminology  appropriate to the organisation

- The review and assessment process for measuring benefits realisation, covering who will be involved in the reviews, and how and when the reviews will be carried out

- Standards for identifying, mapping, monitoring and reviewing the project’s benefits

## Benefits Realisation Plan

According to APMG, typical contents include:

- A schedule detailing when each benefit, dis-benefit or group of benefits will be realised (typically as a chart)

- Appropriate milestones for benefit reviews to take a forward view of the likelihood of ongoing success

- Estimated effort and costs associated with the plan

- Details of transition schedules

- Benefit reporting schedule, which is submitted to the EPB

- Relationship between outcomes and benefits in the schedule (typically connector lines)

- Dates when specific outcomes that enable the benefits will be achieved

- Dependencies external to the project

- Details of any handover and embedding activities, beyond the mere implementation of a deliverable or output (business change), to enhance the process of benefits realisation after the capability has been delivered; this part of the Benefits Realisation Plan is also referred to as the transition plan

- Benefit Maps

## Benefit Maps

Here is an example of a benefits map produced in Amplify

## Benefit Profile

According to APMG, typical contents include:

- Reference number or identifier

- Description of the benefit (or dis-benefit)

- Organisational objectives supported

- Category or categories that are appropriate to the benefit

- Business KPIs that will be affected by the benefit

- Current or baseline measures and anticipated improvement

- Business realisation and business change costs

- Capabilities required for the benefit to be realised (see benefits map)

- Outcomes that will be need to be in place for the benefit to be realised (see benefits map)

- Business changes required for realisation (to process, culture, people, policy, often called change elements)

- Related issues and risks that pertain to the benefit

- Any internal or external (to project) dependencies

- Who is responsible for realising this benefit?

- Attribution: the benefit owner and business area that will  receive this benefit

- Measurement

Example

| BENEFIT PROFILE TEMPLATE |  |  |  |
| --- | --- | --- | --- |
| ID | Unique | Owner | Named individual |
| Profile sign off date | Date | Profile Last Reviewed | Date |
| Benefit Overview |  | High-level description – link to org goal |  |
| Detailed Description |  |  |  |
| Describe the main attributes of the benefit and its relationship with other benefit and the eventual outcomes (e.g. as enable@ intermediate or end benefit) |  |  |  |
| Actions Taken: |  |  |  |
| List outcomes of benefit reviews taken with dates and reasons |  |  |  |
| Stakeholders | Individuals or groups impacted by the benefit |  |  |
| Benefits Valuation | Whether tangible/financials |  |  |
| Key Assumptions | Show assumptions about probability or value of benefit |  |  |
| Risks to Benefit | List specific risk or link to benefit risk register |  |  |
| Costs | Costs associated with measurement or realisation |  |  |
| Performance Measure | KPIs now or in the future, if not capable of direct measurement, what trend analysis or other test can be used to track achievement? |  |  |
| Target Performance | Expected performance at each milestone in realisation plan and ‘end state’ performance |  |  |
| Measurement Source | System or information source(s) required for measurement |  |  |
| Measurement Roles | Information system owners |  |  |
| Dependencies | Cross-reference other projects benefits by unique ID and/or list external dependencies (environmental, other projects, technical etc.) |  |  |